Integrated Project Phase-1 Progress Tracking Format

📌 Student & Project Details

- Team number: 3

- Team Leader Name and Roll no.: Krishna Khandelwal(2210991813)

- Team Members Name and Roll nos.:

1) Krishna Khandelwal (2210991813)

2) Madhav Sharma(2210991862)

3) Keshav Singla(2210991786)

4) Keshav Yogi (2210991788)

5) Lovish Garg (2210991858)

- Project Title: ZexAI

- Project Domain: Web Development + AI

- GitHub/Project Repository Link: https://github.com/darkwand-123/ZexAI

- 📌 Milestone Progress Update

Current Milestone Completed: (Check one)
☑Project Proposal
☑ System Design
☑ Implementation (Coding)
☐ Testing & Debugging
☐ Final Deployment

- Brief Description of Work Done: We have completed the basic requirements of our project, including the project proposal, PPT, and synopsis, and have started implementing core functionalities. User authentication (registration and login) is fully implemented. Products can be added, updated later with production details, deleted, and viewed. Additionally, buyers can add products to their carts, ensuring smooth product management and purchasing processes.

- Challenges Faced: 1) Team Coordination & Communication 2) UI/UX Conflicts

- Next Steps & Expected Completion Date:

  Start building the core features and functionalities for our project.

  Address UI/UX challenges and improve user experience.

  Fix any issues occurring in the project.

  Implement advanced features such as product categorization, checkout, and payment integration.

Expected Completion Date : 25 April 2025

📌 Individual Contribution (For Team Projects)

What was your specific contribution in this phase?

- Led the team, managed tasks, and ensured project progress.

- Assisted in UI/UX discussions and initial design setup

- Worked on the backend, including API development and database management..

- Managed project documentation and presentation.

- Rate Your Team’s Collaboration (1-5): ☐ 1 ☐ 2 ☐ 3 ☐ 4 ✔5

📌 Faculty Feedback & Review (For Teacher Use)

- Comments from Supervisor:

- Approval for Next Phase? (Yes/No): ☐ Yes ☐ No